Assignment Cover Sheet

| Student Name: | Tawakalit Anifowose |
| --- | --- |
| Student Number: | 1492 |
| Course: | Construction Management |
| Assignment NO: | 03 |

Assignment 03 - Estimates are required at the beginning of a construction project to determine the probable cost of construction and also to assess the financial feasibility of the project. Estimates are necessary because of the following reasons: - To provide necessary funds for the owner - To enable the owner select the best contractor that can do the job at the lowest price. - To enable the contractor earn reasonable profit. - To help the contractor organise the resources required to accomplish the project. - To enable the consultants to calculate the appropriate fee to charge the client. - Consultants used cost estimate to assist the Client in selecting the best contractors for the job. - Bill of quantities is a document that shows the project items, quantity of items and their unit of measurements. This documents is very useful in construction projects during the following stages - Planning: it forms the basis if the approximate estimate for the project. - Scheduling; it helps to allocate the resources required to execute the project. - Execution: It forms a basis at which work is eventually carried out on site using the work breakdown structure. - Approximate estimates are performed at the early stage of construction projects .They is also referred to as feasibility estimates. This is carried out for a short period of time; hence, does not extend to the actual execution stage of the project. Approximate estimates are prepared by the following steps: - Preparing a quantity survey for the project - Accounting for, mark-ups for overhead and profits, factoring market conditions. - Taking into consideration the labour and material costs - Project contingencies and risks. - Project budget is a financial plan for the project which serves as a yardstick for comparison with the actual cost during the course of executing the project. Project budgets are prepared by Quantity Surveyors to have a feel of what it will cost to complete the project. - Estimates for the following are done as enumerated below: - Material rate are determined by the estimator using the exact materials specification provided. Other factors used to determine the material rates are : - Cost of transport of materials to site - Cost of loading and offloading to site - Handling of materials on site - Cost of storing and securing the materials on site - Cost to cover wastages due to breakage or loss - Labour rate can be estimated by: - Basic wages - Payment for severe weather conditions even though work cannot be carried out on that day - Cost of paid holidays - Expenses incurred on travels - Cost incurred on payment of overtime to workers - Cost incurred in the procurement of insurance - Cost incurred on medical benefits - Equipment rate: This is calculated based on the quantity of item and the output of the equipment used to execute the work. This includes: - Cost of procuring capital equipment - Cost of hiring heavy machinery and cranes - Cost of repairs and maintenance - Insurance - Cost of fuel and lubricants - Estimating are procedures are as follows: - Estimating for Planning and Scheduling: This is done at the beginning of the project to organise the project and resources needed to complete the project. - Estimation for Variations: this is required to evaluate the additional works, deleted works and additional works. - The contractor is expected to develop a construction program for expenditure based on the bill of quantities before construction work begins. - The estimated cost of the activities are easily computed from the cost estimates - Estimating are required for revision of Project Budgets

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Tawakalit Anifowose | Date | 27/08/15 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |