Assignment Cover Sheet

| Student Name: | Cornel Simons |
| --- | --- |
| Student Number: | 1311 |
| Course: | Diploma in Construction Management |
| Assignment NO: | 9 |

SECTION 1 - Outline the various elements of purchasing with the help of suitable case examples. The various elements of purchasing involves the coming together of various procedures to ensure that the best products are purchased for the best price and arrive at a time when they are needed. The elements involved are: Right Source - this is making sure that materials are purchase from the most suitable supplier. This could be direct from the manufacturer or from a reseller. The decision will be based on vendor rating, from knowledge of the suppliers and their reliability. Right Price - Assuming that quality, reliability of supply do not suffer, purchasing decisions will always be aimed towards the most cost effective suppliers. Of course it may be that contractors will pay a premium if they can be guaranteed consistent high quality and know that deliveries will always arrive when expected. Negotiations and long term contracts may of course help to get materials for lesser costs than originally advertised. Right Quality / Right Material - A buyer needs to know that the items purchase are exactly as required and that quality will not slip once a supplier has a contract. The supplier must stick rigidly to specifications and the buyer must reject materials that are not to those specifications. Right Time - delays in construction projects can be costly and so a purchaser needs to know items will arrive when expected. Using larger suppliers that hold more stock can also be useful for last minute unexpected orders. Knowledge of 'long lead' items in the planning stages, will help to make sure that the project will not be held up. Right Quantity - Purchasing decisions may be influenced by factors such as buying in bulk however a contractor does not want to be left with excessive stock which may accrue storage costs or may deteriorate before use. Right Transportation - Transportation costs may be included as part of the material costs or contractors may choose to make savings by collecting as required. This will depend very much on whether the contractor has suitable transport to make it worthwhile. Right Place - contractors needs to know that items will arrive at their correct destinations. Detailed terms and conditions should be set up in advance with suppliers that have the checks and balances in place so that mistakes will not happen. Right Contracts - contractors need to know that all suppliers will act in accordance with signed contracts, with agreed terms and conditions, which will be agreed in advance to protect both parties. Right Attitude - the contractors need to know that the suppliers attitude will be professional such the quality of service will be as expected and that any disputes can be rectified in an amicable manner. - What are the main objectives of purchasing? The main objectives of purchasing are: i) Maintaining the organisations competitive position ii) Minimizing investment in materials iii) Prevent duplication of existing stock iv) Maintaining proper quality standards v) Obtain value for money to reduce the amounts spent. vi) Maintain competitiveness by balancing cost against quality. - What are the various prerequisites for becoming a good purchase manager? A good purchase manager will have a full understanding of a construction projects against programme, and also a good knowledge of available suppliers and lead times for different materials. Using this information they will be able to ensure that correct materials and quantities are ordered for acceptable prices to arrive a the time when they are needed. So a good store manager will be organised, with good attention to detail, must be knowledgeable about construction processes and familiarity with the suppliers that can assist the project to run well and to budget. They will act professionally and will have a desire to make a success of their role. - What are the objectives and functions of stores? Stores are essentially where materials will remain from receipt until their use. As part of this role they must receive materials, provide adequate secure storage at correct humilities and temperature, they must minimise obsolescence, highlight stock accumulation and stock must accessible, in rotation as required, to all respective users. - Describe the general criteria adopted for the layout of stores. The criteria adopted for the layout of stores are as follows: - Easy identification should be possible due to the layout and lighting. - Items should be easily accessible in the order that they are required, taking into account programme and age of carried stock. - People and vehicles such as forklifts should be able to move around safely and unhindered. - Materials should be kept at the correct temperature and humidity, free from dust. - Stores should be well lit - Fire fighting should be effective with available extinguishers, trained staff and materials placed such that flammable materials are not so close that fire could quickly spread. Suitable fire exits will also help to protect operatives. - Operatives should have suitable workshop areas for maintenance and suitable welfare areas for breaks including a WC. - Stores should make economical use of the space available and be to a suitable height. - All areas should be clearly marked out with specific areas for specific functions. - Suitable storage should be available for specific materials such as racks (fixed to walls or on castors), pigeon holes and bins. - Stores should be secure with expensive items locked away and security personnel as required. - Loading bays will allow stores to be restocked directly from vehicles. - Large doors with minimal columns will assist in restocking easily and efficiently. - Differentiate between stock valuation and verification. Stock valuation is the process of determining the value of stock held. This value would reflect the cost of replacing the stock if it was lost due to theft or damaged by fire or other natural disaster. Stock verification is the process of determining the quality of materials in terms of dimensions/weight, physical. chemical properties, performance characteristics, surface textures, aesthetic values an defects. Valuation is the stock's worth, verification is confirms its suitability for its purpose. SECTION 2 Discuss the different stages of "material procurement cycle". The material procurement cycle describes all of the processes involved in the acquisition of materials: Indenting is an initial request for materials including quantities and specifications. Following indenting, the Enquiry stage will determine whether the stock is already available and if not then vendors will be approached to price. Offer Processing follows which involves comparing the prices and examining the quotations to ensure that equivalent items are being quoted for and that they meet specification. Next, once a vendor has been selected then Ordering will take place via a purchase order being raised as a legally binding commitment to pay for the goods. Materials will be received and inspected and if satisfactory payment will be made in accordance with the agreed terms and conditions. On receipt of the materials they will be stored and store records updated accordingly. If these new items mean that existing stock becomes surplus then this may be disposed of and store records again updated. The stock can then remain in store until such time as it is needed and it will then be issued for use in the construction project, again with the books being suitably updated. Once stock levels reach certain levels or further indents are received, then the process will begin again. Although this set of processes appears linear from start to finish in actual fact the complete process will be running continuously, often at various stages for different materials, being acquired from numerous suppliers. SECTION 3 Explain the various tendering system used for ordering the material. There are several main tendering systems: - Open Tender A Notice Inviting Tenders (NITS) will be posted in trade journals and newspapers. Tenderers will then be able to apply for the tender documents including all of the terms and conditions. Tenderers supply queries if required to get clarifications on any aspects that are not clear and following satisfactory responses they will submit their quotations. Tenders need to be studied to make sure that quotations match all requirements and to avoid rogue bidders putting in an artificially low price who will then try to renegotiate the price one the contract is under way. The advantage of this method is that a large number of suppliers can be accessed without having to rely on knowledge of ones used previously. Often favourable rates will be offered by companies trying to 'get their foot in the door' with a view to securing future contracts. - Limited Tender This method is similar to Open Tender however it will not be publicly advertised and restricts the process to a limited number of bidders who meet certain pre-defined criteria. This will reduce lead times as less bids need to be considered. A pool of reputable companies with proven track records can also be used with the knowledge of a certain level or performance. Precautions need to be in place so that potentially suitable competitive bidders are not disqualified or that the criteria will favour a certain bidder. - Single Tender A single tender will tend to be issued to one particular party. This is useful when frequent repeat orders are required in order to reduce lead times during contract negotiations. Usually this will be for an item where there is only on e supplier, or where the purchase has developed confidence in a specific supplier and would just like to verify the current price. Single tenders tend to be only used for items of a proprietary nature. - Negotiated Tender With this method, one supplier may be approached and a one to one discussion may follow to try and get the best value for money. In this situation the supplier may be one of only a few that can offer the products however they may be willing to negotiate to prevent the order from going to a competitor. - Item Rate Tenders In this method suppliers will quote the rates for items mentioned in the price bid. The quantities required will be detailed in the price bid. This may assist a buyer who may decide to split the purchasing over 2 or more suppliers to get best value.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Cornel Simons | Date | 08.10.15 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |