Assignment Cover Sheet

| Student Name: | Suckson Makwasha |
| --- | --- |
| Student Number: | 1249 |
| Course: | CONSTRUCTION MANAGEMENT |
| Assignment NO: | 6 |

- Question What do you understand by equipment planning? - Answer Equipment planning can be defined as making or arranging equipment for executing a project or programme before the work being planned begin. This also helps to make sure that the correct equipment is brought to site for the specific job. - Question What is the primary requirement of scheduling any project? II Answer Developing an operational plan of action is the primary requirement in the process of scheduling any project. - Question What are the hire-purchase options available to a contractor? Answer Hire-purchase options available to a contractor are: a). To purchase b). To take it on rent with option to purchase c). To take it on rent without purchase option but under a lease agreement IV). Question Why is a proper plant layout important? Answer Proper plant layout is important because it reduces time consumed in carrying materials from the storage area to the project and moving equipment from the workshop to the site of work. It is also important as this reduces congestion of traffic , also helps monitoring movement of plant and help to monitor plant output. - Question What are the disadvantages of purchasing equipment as compared to renting it? Answer a). Purchasing may be more expensive than renting b). Purchasing may require huge investment of money as compared to when hiring. c). Ownership may influence the contractor to continue use obsolete plant even after latest model of plant has been introduced and available on the market. d). The ownership of equipment designed primarily for a given type of work may induce a contractor to continue doing type of work, whereas other work requiring different type of equipment might be available at higher profit. e). Ownership of equipment might influence the contractor to continue using the equipment beyond its economic life, thereby reducing production. 2). Question What factors affect the cost of owning and operation construction equipment? Answer a). Cost of delivery of plant to the owner b). The severity of project conditions c). The number of working hours over a year d). The number of years equipment is used e). Care at which the owner maintain and repairs the equipment f). The demand for used equipment when it is disposed off that will affect the salvage value. 3). Question Discuss the conditions under which the equipment should be taken on rent under a lease agreement? Answer Equipment should be taken on rent under a lease agreement when - The contractor is sure that there will not be such type of project which may require such type of plant, it will not be viable to buy plant that can be used once or once in a long time. Renting or leasing will be only viable option. - Equipment should be taken on rent under lease a lease agreement when the project that requires plant is for a short period of time. - Equipment should be taken on rental under lease agreement when the Contractor does not have the capacity to raise funds purchase his own equipment. - Equipment should be taken on rent under a lease agreement when the project Is located in an area where it is difficulty to transport plant and or when there are some legislative issue that prohibit movement certain type of plant.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | S. Makwasha | Date | 24/06/2014 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |