Assignment Cover Sheet

| Student Name: | Emmanuel kalyata |
| --- | --- |
| Student Number: | 1381 |
| Course: | international diploma in project management |
| Assignment NO: | 10 |

Please insert your completed assignment ( in word format) here: Question 1 I. -procurement planning -solicitation planning -solicitation -source selection -contract administration -contract close out II. -whether or not procurement is needed -how much to procure -when to procure -what to procure III. Market evaluation helps in determining what sources are available to provide the needed services and products,and from whom and what terms and conditions they are available. IV. Planning stage (scope definition) V. Cost reimbursable contracts refers to contracts under which reasonable costs incurred by the contractor in the performance of a contract are reimbursed in accordance with the terms of the contract. These contracts establish an estimate of total cost for the purpose of obligating funds and estimating a ceiling that a contractor may not exceed. VI. -how vendors will be selected -the process of independent estimating -the type of contracts to be used -the coordination between sellers and the project team and among project activities,project reporting,scheduling,businesses operations and other project concerns. -the procurement forms,such as contracts,the project team is required to use. -how multiple vendors will be managed to supply their contracted products. VII. Procurement management plan-refers to the plan that has been put into place that is meant to dictate and describe the entirety of the procurement process and how it means to relate to and with the developing procurement documentation and how contract closure will relate to all. statement of work -this is a document that is created typically as part of the procurement planning process,and it allows the seller to determine whether it can meet the written requirements of the statement of work. It generally describes a specific result or deliverable and may be broadly framed or highly detailed. Emmanuel kalyata Student no. 1381 Assignment 10 Page 2 Other planning outputs -other details within the project plan such as schedules, estimates, constraints, and assumptions are referenced as these values may have direct influence on the solicitation process. Question 2 A Contract change control system is the set of rules and procedures by which the contract can be modified. Buyer conducted performance review is a structured review of the seller's progress to deliver project scope and quality, within cost and schedule, as compared to the contract Inspections and audits - if specified in the contract - may be required by the buyer and are supported by the seller Performance reporting is the base for evaluating a seller and his ability to fulfill the contract performance reporting is part of the communications and should be documented within the communications management plan. A Payment system should be used. Sellers like to be paid when they have completed their obligation. The method of paying the seller is controlled by a payment system. There may be strict guidelines from the performing organization on how payment requests are submitted and approved and how payments are completed. Claims administration is the area of contested changes and constructive changes where the buyer and the seller cannot agree on compensation for the change. These claims must be documented and then resolved by administrating persons, organizations and so on A Records management system is used by the project manager to manage contract documents and records; it's used to maintain an index of contract documents and correspondence, and assist with retrieving and archiving that documentation. Information technology can be used to enhance the efficiency and effectiveness of contract administration by automating portions of the records management system. Question 3 The contract close-out process is usually a simple but detailed administrative procedure. The purpose is to verify that both parties to the contract have fulfilled their contractual obligations and there are not responsibilities remaining. In addition, contract close-out is the time to assess the success of the contract and determine if there are any lessons learned for future contracting. A contract is completed when all goods or services have been received and accepted; all reports have been delivered and accepted; all administrative actions have been accomplished; all project manager furnished equipment and material have been returned; and final payment has been made to the contractor. To initiate the close-out process, the project manager should first determine that the contractor has satisfactorily performed all required contractual obligations. A contract is ready for close out when: - All deliverables, including reports have been delivered and accepted by the project manager. Contract managers should compare actual performance against performance measures, goals and objectives to determine whether all required work has been completed; Emmanuel kalyata Student no 1381 Assignment 10 Page 3 - Final payment has been made; - All monitoring issues have been resolved; - All property inventory and ownership issues are resolved including disposition of any equipment or licenses purchased under the contract; - Final acceptance from the Project Manager has been received (if applicable); - Contractor is aware of and in compliance with records retention requirements and a plan has been developed for contract file maintenance; and - Any deficiencies found as part of the closeout process are documented and communicated to all appropriate parties.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature |  | Date |  |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |