Assignment Cover Sheet

| Student Name: | Suckson Makwasha |
| --- | --- |
| Student Number: | 1249 |
| Course: | CONSTRUCTION MANAGEMENT |
| Assignment NO: | 2 |

- The general causes of project cost and time overruns are a). Change in scope of works b). Alterations in designs c). Delays in procurement of materials d). Shortage of materials and other resources. e). Unforeseen ground conditions i.e rock outcrop. 11. The main resources of project finance are : a). Form of commercial bank b). Public deposits c). Debentures/bonds d). Suppliers credits 111. Processes used in controlling phase are: a). Overall Scope Change Control b). Resources Control c). Schedule Control d). Cost Control e). Quality Control f). Risk Response g). Performance Reporting h). Contract Administration IV. The task undertaken in “project close up phase” are a). Administration Close b). Contract Close-out and c). Lessons Learnt V. Feasibility study is an analysis and evaluation of a proposed project to determine if it is technically feasible, within the estimated cost, and if the project will be profitable. Feasibility studies are almost always conducted where large sums are at stake. Feasibility covers areas such as Technical analysis, market analysis, financial analysis, economic analysis and ecological analysis. VI). Items included in “Project Completion Report “ are a). Scope and schedule of work b). The important events c). The contract executed d). The addresses of suppliers e). The equipment maintenance manual f). As built drawings g). The costs involved h). The problems encountered during execution i). The lessons learned and the minor defects noticed at the time of handing over. - A project is a high value, time bound, special mission with predetermined performance objectives and its done with an intended purpose. There are different processes undertaken throughout the development of a construction project namely: a). Project initiation phase – This is the stage at which scope of work is formulated, strategy of how the project will be carried out and initial design are discussed. Normally for large contracts a committee will be put in place to deal with prospective risks of the project. At this stage the client comes up with a proposal for a project and reasons for the project. b). Planning and Designing phase – A workable designs are produced at this phase of the project and either distributed for tendering to different bidders Planning on how the project will be executed and time frame is agreed at this stage. Final designs are submitted to respective authorities for approvals. c). Execution phase – This is the main phase of the project, this is where the actual construction works is undertaken. This stage addresses construction of the structure by coordinating and managing resources as planned. Progress is monitored during the execution and taking corrective action when necessary, for successful completion of the project. d). Closing Phase – when the project is completed to required specifications this stage formalizes acceptance of the project by the client. A certificate of completion and occupational are issued certisfying that the project has been completed and can be used.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | S. Makwasha | Date | 05/06/2014 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |