Assignment Cover Sheet

| Student Name: | Noel Catubig Tuazon |  |
| --- | --- | --- |
| Student Number: | 1762 |  |
| Course: | International Diploma in Project Management level 4 |  |
| Assignment NO: | 04 |  |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

Please insert your completed assignment ( in word format) here: Date: May 27 2016 ASSESMENT 4 1.) Multiple Choice Questions: I.) Of the following, which is not part of Project Scope Management? ANSWER ; c. Quality Assurance Ii.) You are a project manager for your organization. Sarah, a project manager in training, wants to know when the project manager is assigned to a project. Your answer should be: ANSWER ; c. When the stakeholders approve the budget Iii.) Which of the following best describes the term ‘project scope’? ANSWER ; c. The process of managing all of the required work—and only the required work— to complete the project; 2.) Give short answers for the following questions: I.) What does project scope mean? ANSWER ; Project scope management constitutes “the processes to ensure that the project includes all of the work required, and only the work required, completing the project successfully.” Project scope management has several purposes:  It defines what work is needed to complete the project objectives.  It serves as a guide to determine what work is not needed to complete the project objectives.  It determines what is included in the project.  It serves as a point of reference for what is not included in the project. In answer to the above question, project scope is a description of the work required to deliver the product of a project. The project scope defines what work will, and will not, be included in the project work. A project scope guides the project manager on decisions to add, change, or remove elements of the work of the project. Project scope management includes Scope Definition, Scope Verification, Scope Planning, and Scope Change Control, detailing the requirements of the product of the project and the activities that will eventually comprise the project plan, controlling changes to these processes, and verifying those details using measurement techniques. Ii.) What are the main purposes of Project Scope Management? ANSWER ; - It defines what work is needed to complete the project objectives.  - It serves as a guide to determine what work is not needed to complete the project objectives.  - It determines what is included in the project.  - It serves as a point of reference for what is not included in the project. Iii.) Which activities are included in Project Scope Management? ANSWER ; Project Scope and Product Scope ; Project scope and product scope are different entities. A project scope deals with the work required tocreate the project deliverables. The scope of the project is specific to the work required to complete the project objectives. For instance, a project to create a new barn would focus only on the work required to complete the barn with the specific attributes, features, and characteristics called for by the project plan.On the other hand, a product scope is the attributes and characteristics of the deliverables the project is creating. As in the preceding barn project, the product scope would define the features and attributes of the barn. In this instance, the project to create a barn would not include the creation of a flower garden, the installation of a fence, and the excavation of a wading pool. There would be very specific requirements regarding the characteristics and features of the barn: the dimensions of the different rooms and stalls, the materials to be used, electrical requirements, the expected weight to be borne by the hayloft, and more. The project scope and the product scope are bound to each other. The product scope constitutes the characteristics and features of the product that the project creates. The end result of the project is measured against the requirements for that product. The project scope is the work required to deliver the product. Throughout the project execution, the work is measured against the project plan to verify that the project is on track to fulfil the product scope. The product scope is measured against requirements, while the project scope is measured against the project plan. Planning the Project Scope ; Planning the project scope involves progress elaboration. To create the product of the project, the project scope is initially broad and through refinement becomes focused on the required work. Like any process in project management, scope planning has inputs, tools and techniques, and outputs. The following Table lists the inputs, tools and techniques, and outputs of scope planning. The first process in the Planning process group is Scope Planning. Like all other processes, it has inputs, tools and techniques, and outputs. The primary purpose of Scope Planning is twofold: to produce the scope statement and the scope management plan. The inputs to Scope Planning are items with which you are already familiar: the project charter, project constraints, product description, and project Assumptions. Using Scope Planning Tools and Techniques: The goal of scope planning is to create a scope statement and the scope management plan, which together constitute the two outputs of the scope planning process. The project manager and the project team must have a full understanding of the project requirements, stakeholder expectations, and business need of the project to successfully create the scope statement and the scope management plan. Recall that there are two types of scopes:  Project scope - The work needed to create the product of the project  Product scope - Features and functions of the product of the project Writing the Scope Statement ; One of the project manager’s primary goals is to accurately document the deliverables and requirements of the project; he/she must then manage the project in such a way that they are produced according to the agreed criteria. Deliverables describe the components of the objectives and goals in a quantifiable way. Objectives and deliverables are sometimes called critical success factors. Those elements that must be completed in order for the project to be considered complete are called critical success factors. For example, if you are building a bridge, one of the deliverables might be to produce a specific number of trusses that will be used to help support the bridge. Without the trusses, the bridge cannot be completed; in fact, the bridge may collapse without them. In this case, the trusses are a critical success factor. Not all deliverables are necessarily critical success factors, but many of them will fall into this category and should be documented as such. The project manager, at this point, needs to discover and document all the requirements of the project. Requirements describe the characteristics of the deliverable. Some of the requirements of the deliverable from our bridge example might include the stipulation that the trusses be constructed of a specific kind of steel or be a certain height or colour, etc. Importance of Scope Statement : The Scope statement documents the project goals, deliverables, and requirements in order that they might be used as a baseline for future project decisions. A lot of work concerning the scope statement has already been accomplished by producing the project charter. The charter is used as an input to the scope statement. It already contains the project goals and major project deliverables. It will simply be a matter of transferring the goals and deliverables information from the charter to the scope statement, providing that the project charter has been well written. As mentioned above, the scope statement is the baseline for the project. This means thatshould questions arise or changes be proposed later in the project, they can be compared to what is documented in the scope statement. The scope statement establishes a common understanding among the stakeholders and project team members regarding project requirements and deliverables. The criteria outlined in the scope statement will also be used to determine whether the project has been completed successfully. Components of Scope Statement ; An output of scope planning is the scope statement. This is the guide for all future project decisions. It is the key document that provides an understanding of the project purpose. The scope statement lists the high-level deliverables, provides justification for the project’s existence, and quantifies the project’s objectives. The scope statement is a powerful document that the project manager and the project team will use as a point of reference for potential changes, added work, and any project decisions. The scope statement includes or references the following: “ Project Justification” - This describes the business need of the project. If the business need, or business case, has been written as part of the project charter, it should be referenced in the scope statement. The cost benefit and cash flow analysis, used to determine the projected profitability of the project, are also included in the Project justification. “ Project’s Product “ - The scope statement reiterates the details of the project product. “ Project Deliverables “ - The high-level deliverables of the project should be identified. When predefined metrics are met, these deliverables signal that the project scope has been completed. When appropriate, the scope statement should also list what deliverables are excluded from the project deliverables. Items and features not listed as part of the project deliverables should be assumed to have been excluded. For example, a project to create a new food product may state that the packaging of the food product is not included as part of the project. “ Project Objectives “ - Project objectives are specific conditions that determine the success of a project. Conditions are typically schedule, cost, and quality metrics. Vague metrics, such as customer satisfaction, increase risk for the project, as the metric “customer satisfaction” is subjective and not quantified. The scope statement should contain a comprehensive listing of all the project requirements. This is important because this document forms the basis for the agreement between the stakeholders and project team from this point onwards. Implementing the Scope Management Plan ; The explanation of how the project scope will be managed and how scope changes will be factored into the project plan is part of the scope management plan. Based on the conditions of the project, the project work and the confidence of the project scope, the scope management plan should also define the likelihood of changes to the scope, to what extent the scope may change, and how often the scope may change. The scope management plan also details the process of how changes to the project scope will be documented and classified throughout the project life cycle. Creating the Scope Definition ; The process of scope definition is all about breaking down the work into manageable chunks. For example, if you had a desire to create a new house, you probably wouldn’t stop by the lumberyard, pick up some cement, a truck of lumber and some nails, and set about building your dream house. You would follow a logical approach to designing, planning, and then creating the house. The same is true with project management. Scope definition is the process of taking the broad vision for the project and breaking it down into logical steps to reach the completion. Your organization and stakeholders may have a general idea of where the project should end up, but a detailed, fully developed plan is needed to get you there. Iv.) What is the difference between project scope and product scope? ANSWER ; Project scope - The work needed to create the product of the project  Product scope - Features and functions of the product of the project V.) Outline the components of a project’s scope statement. ANSWER ; An output of scope planning is the scope statement. This is the guide for all future project decisions. It is the key document that provides an understanding of the project purpose. The scope statement lists the high-level deliverables, provides justification for the project’s existence, and quantifies the project’s objectives. The scope statement is a powerful document that the project manager and the project team will use as a point of reference for potential changes, added work, and any project decisions. The scope statement includes or references the following: “ Project Justification” - This describes the business need of the project. If the business need, or business case, has been written as part of the project charter, it should be referenced in the scope statement. The cost benefit and cash flow analysis, used to determine the projected profitability of the project, are also included in the Project justification. “ Project’s Product “ - The scope statement reiterates the details of the project product. “ Project Deliverables “ - The high-level deliverables of the project should be identified. When predefined metrics are met, these deliverables signal that the project scope has been completed. When appropriate, the scope statement should also list what deliverables are excluded from the project deliverables. Items and features not listed as part of the project deliverables should be assumed to have been excluded. For example, a project to create a new food product may state that the packaging of the food product is not included as part of the project. “ Project Objectives “ - Project objectives are specific conditions that determine the success of a project. Conditions are typically schedule, cost, and quality metrics. Vague metrics, such as customer satisfaction, increase risk for the project, as the metric “customer satisfaction” is subjective and not quantified. The scope statement should contain a comprehensive listing of all the project requirements. This is important because this document forms the basis for the agreement between the stakeholders and project team from this point onwards. Vi.) Explain the term “work package.” ANSWER ; As mentioned, the project manager is free to determine the number of levels in the WBS based on the complexity of the project. You need to include enough levels to accurately estimate project time and costs but not so many levels that it is difficult to distinguish between the activities. Regardless of the number of levels in a WBS, the lowest level in a WBS is called a work package. Work packages are the tasks that can be easily assigned to one person, or team of people, with clear accountability and responsibility for completing the assignment. Assignments are easily made at the work package level; however, assignments can be made at any level in the WBS, as in the Historical Building scenario. The work package level is where cost estimates, time estimates, and resource estimates are determined. Vii.) Describe the importance of project scope statement? Which type of information does it contain? ANSWER ; An output of scope planning is the scope statement. This is the guide for all future project decisions. It is the key document that provides an understanding of the project purpose. The scope statement lists the high-level deliverables, provides justification for the project’s existence, and quantifies the project’s objectives. The scope statement is a powerful document that the project manager and the project team will use as a point of reference for potential changes, added work, and any project decisions. The scope statement includes or references the following: “ Project Justification” - This describes the business need of the project. If the business need, or business case, has been written as part of the project charter, it should be referenced in the scope statement. The cost benefit and cash flow analysis, used to determine the projected profitability of the project, are also included in the Project justification. “ Project’s Product “ - The scope statement reiterates the details of the project product. “ Project Deliverables “ - The high-level deliverables of the project should be identified. When predefined metrics are met, these deliverables signal that the project scope has been completed. When appropriate, the scope statement should also list what deliverables are excluded from the project deliverables. Items and features not listed as part of the project deliverables should be assumed to have been excluded. For example, a project to create a new food product may state that the packaging of the food product is not included as part of the project. “ Project Objectives “ - Project objectives are specific conditions that determine the success of a project. Conditions are typically schedule, cost, and quality metrics. Vague metrics, such as customer satisfaction, increase risk for the project, as the metric “customer satisfaction” is subjective and not quantified. The scope statement should contain a comprehensive listing of all the project requirements. This is important because this document forms the basis for the agreement between the stakeholders and project team from this point onwards. 3.) “Decomposition is the process of breaking down the major project deliverables into smaller manageable components.” How this is done? ANSWER ; What is a manageable component? It is a unit of the project deliverable that can be assigned resources, measured, executed, and controlled. Decomposition is the process of breaking down the major project deliverables into smaller, manageable components. Hence, how does one decompose the project deliverables? It is done in this way: 1. The major deliverables of the project are identified, including the project management activities. A logical approach includes identifying the phases of the project life cycle or the major deliverables of the project. 2. Determine whether adequate cost and time estimates can be applied to the lowest level of the decomposed work. The definition of ‘adequate’ is subject to the demands of the project work. Deliverables that will not be realized until later portions of the project are achieved may be difficult to decompose since there are many variables between the present and when the deliverable will be created. The smallest component of the WBS is the work package. A simple heuristic of decomposition is the 8/80 rule: no work package smaller than eight hours or larger than 80. 3. Identify the deliverable’s constituent components. This means asking whether the project deliverable can be measured at this particular point of decomposition. For example, a decomposition of a user manual may have the constituent components of assembling the book, confirming that the book is complete, shrink-wrapping the book, and shipping it to the customer. Each component of the work can be measured and may take varying amounts of time to complete, but it must all be done to complete the requirement. 4. Verify the decomposition. The lower-level items must be evaluated to ensure they are complete and accurate. Each item within the decomposition must be clearly defined and deliverable-orientated. Finally, each item should be decomposed to the point where it can be scheduled, budgeted, and assigned to a resource. 5. Other approaches include breaking it down by geography or functional area, or even breaking the work down by in-house and contracted work..

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | N.TUAZON | Date | May 27 2016 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |