Assignment Cover Sheet

| Student Name: | Noel Catubig Tuazon |  |
| --- | --- | --- |
| Student Number: | 1762 |  |
| Course: | International Diploma in Project Management level 4 |  |
| Assignment NO: | 03 |  |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

Please insert your completed assignment ( in word format) here: Date May 18 2016 ASSESMENT 3 1.) Give brief answers for the following questions: I.) Where is project’s plan used? Which type of information does it contain? ANSWER ; The three major categories of project integration management are Project Plan Development, Project Plan Execution, and Overall Change Control. “Project plan development - involves collating the results of other planning processes into a consistent and coherent document known as the project plan. “ Porject plan execution - involves carrying out the project plan by performing the activities included therein. “ Intergrated change control - involves coordinating changes across the entire project. ii.) Briefly describe the type of information that is contained in a stakeholder analysis Document. ANSWER ; It is important to include a stakeholder analysis as part of project planning, since the ultimate goal of project management is to meet or exceed stakeholder needs and expectations from a project. A stakeholder analysis documents information such as key stakeholders’ names and organizations, unique facts about each stakeholder, their roles in the project, their influence on the project, and their level of interest in the project. Only project managers and other key team members should see the stakeholder analysis since, in many cases, the stakeholder analysis includes sensitive information. iii.) Outline the main objectives of the integrated change control process. ANSWER ; Integrated change control involves identifying, evaluating, and managing changes throughout the project life cycle. The three main objectives of this process are as follows: “ Influencing the factors that create changes to ensure that changes are beneficial ;” Requires a trade-off between the project dimensions such as time, cost, scope, and quality. “ Managing actual changes as they concur ; Requires the project manager to exercise discipline in managing the project scope either by rejecting new changes or by approving changes and incorporating them into a revised project baseline. A proposed schedule change will often affect cost, quality, risk, and staffing. “ Determined that a change has occured “ this requires the project manager to know the status of key project areas at all times. He/she must communicate significant changes to top management and key stakeholders to ensure that there are no surprises in the longer term or higher costs in the future. The inputs to the integrated change control process include: “ Project Plan “ - The project plan provides the baseline against which changes will be controlled. “ Change request “ - Change requests may occur in many forms -- oral or written, direct or indirect, externally or internally generated, and legally mandated or optional. “ Performance Report” - Performance reports provide information on project performance. Important outputs of the integrated change control include: “ Project plan updates “: These are modifications to the contents of the project plan or supporting detail. “ Corrective actions “ :These include any action taken to bring expected future project performance in line with the project plan. “ Documentation of lessons learned “ : These are the causes or variances and the reasoning behind the corrective actions chosen. The major tools and techniques that help manage integrated change control are: “ Change control system: “ This is a collection of formal, documented procedures that define the necessary paperwork, tracking system, processes, and approval levels necessary for authorizing changes. “ Configuration management “ :This ensures that the descriptions of the project’s products are correct and complete.It is performed through the identification and control of the functional and physical design characteristics of the products and supporting documents. Iv. ) What are the major tools and techniques that assist managing integrated change control process? ANSWER ; The major tools and techniques that help manage integrated change control are: “ Change control system: “ This is a collection of formal, documented procedures that define the necessary paperwork, tracking system, processes, and approval levels necessary for authorizing changes. “ Configuration management “ :This ensures that the descriptions of the project’s products are correct and complete.It is performed through the identification and control of the functional and physical design characteristics of the products and supporting documents. v.) Briefly describe the outputs of integrated change control process. ANSWER ; Important outputs of the integrated change control include: “ Project plan updates “: These are modifications to the contents of the project plan or supporting detail. “ Corrective actions “ :These include any action taken to bring expected future project performance in line with the project plan. “ Documentation of lessons learned “ : These are the causes or variances and the reasoning behind the corrective actions chosen. The major tools and techniques that help manage integrated change control are: “ Change control system: “ This is a collection of formal, documented procedures that define the necessary paperwork, tracking system, processes, and approval levels necessary for authorizing changes. “ Configuration management “ :This ensures that the descriptions of the project’s products are correct and complete.It is performed through the identification and control of the functional and physical design characteristics of the products and supporting documents. Vi.) What is a ‘work break down structure (WBS)? ANSWER ; is vital for successful project management. A well designed and written WBS describes the project’s tasks as individual subdivided elements that in many ways become mini-projects. The best written WBS includes budgeted costs, budgeted times, prerequisite events, milestone dates, and the names of the individuals responsible for the tasks. The WBS provides the information used for other important project documents and tasks, including overall project costs, the assignment and balance of individual responsibilities, risk analysis, the overall control of the project, and the coordination of objectives.The decision on how large a task should be to warrant inclusion in the WBS is the major issue for the project manager. When information is input into project management software packages, all of them require a lot of detail.This micro level of detail not only allows for more detailed costing information but also requires more administration time. Vii. )What are the outputs of projects’ plan development? ANSWER ; Project plan development uses the outputs of the other planning processes, including strategic planning, to create a consistent and coherent output which is called the project plan document. This document can be used to guide both the project plan’s execution and its control. 2.) “Project integration management means tying together all of the other aspects involved in a project to make it a success.” Discuss this. ANSWER ; One of the nine knowledge areas of project management is Project integration management. It involves coordinating all of the other project management knowledge areas throughout a project's life cycle. It also involves ensuring that the various aspects of a project are coordinated with one another. The three major categories of project integration management are Project Plan Development, Project Plan Execution, and Overall Change Control. 3.) Describe the processes involved in project integration management. ANSWER ; “Project plan development - involves collating the results of other planning processes into a consistent and coherent document known as the project plan. “ Porject plan execution - involves carrying out the project plan by performing the activities included therein. “ Intergrated change control - involves coordinating changes across the entire project. ACTIVITY ; Identify a project that you would like to carry out in your particular field. It could be either a consultation project or a change project. Factors to consider in selecting an appropriate project are as follows: a. What problems and opportunities are you facing at work? ANSWER ; cost management , Quality of work and deliverables and Late submittal of shop drawings . b. What processes in your work area are creating barriers or impeding the quality of the services or products you and your department provide to others? ANSWER ; A.) lack of communication between CQC Manager and project coordinator Causes of wrong submittal for materials & company profile for Consultant and clients approval . B. ) Inproper supervision and wrong implementation of site engr. At site c. What aspects of your work are you particularly interested in? ANSWER ; Project constraints.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | N.TUAZON | Date | May 19 2016 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |