Assignment Cover Sheet

| Student Name: | Noel Catubig Tuazon |  |
| --- | --- | --- |
| Student Number: | 1762 |  |
| Course: | International Diploma in Project Management level 4 |  |
| Assignment NO: | 09 |  |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

Please insert your completed assignment ( in word format) here: Date ; July 13 2016 ASSESMENT 09 1. Give short answers for the following questions: i. Which processes are involved in project communication management? ANSWER ; The Project Communications Management knowledge area is made up of the following processes: Communications Planning, Information Distribution, Performance Reporting, and Administrative Closure . Although the processes in the Project Communications knowledge area can be related to general communication skills, they are not the same thing. Communication skills are considered general management skills that are utilized by the project manager on a daily basis. The communications knowledge area has processes that seek to ensure that all project information, including project plans, meeting notes, risk assessments, etc, is collected and documented. These processes also ensure that information is distributed and shared with project members and appropriate stakeholders. The information is archived at the close of the project and used as a reference for future projects. We refer to this as historical information in several project processes. then produces the plan to provide the required information. Project Communications Management includes generating, storing, collecting and disseminating communications. Successful communication is required for successful projects. Communication is the key link between people, information and ideas. Project Communications Management includes four processes, which may overlap one another and other knowledge areas * “ Performance Reporting: “ The project manager relies on EVM and other performance measurement to create status reports, forecast project conditions and measure performance. * “ Administrative Closure: “ Project managers need a routine of documentation, communication, and information distribution to close out a phase or project. * “ Communication Planning: “ Project managers need to identify the stakeholders and their communication needs and determine how to fulfil their requirements * “ Information Distribution: “ Project managers need to communicate the correct information on the correct schedule to the appropriate stakeholders. Ii. At which stage in a project is project communication planning completed? ANSWER ; It is essential for project managers to provide adequate planning for communication because so much of their time is invested in communications. Such planning focuses on who needs what information and when they need it. Identifying the stakeholders’ requirements for communication, determining what information is actually needed, and then planning to deliver the needed information on a preset schedule or based on project conditions are the tasks of the project manager. Typically, communications planning is completed early in the project. The modality of the communications is documented as part of this planning. Some stakeholders may prefer a hard-copy document rather than an e-mail. These needs may change later in the project. Throughout the project, the needs of the stakeholders, the type of information requested, and the modality of the information should be reviewed for accuracy and updated if necessary. iii. Which type of information is contained in project communication management plan? ANSWER ; INFORMATION DISTRIBUTION The process of ensuring that the appropriate stakeholders receive the appropriate information when and how they need it is called Information Distribution. Essentially, information distribution is the implementation of the Communications Management Plan. The Communications Management Plan contains details on how the information is to be created and dispersed, and also how the dispersed information is archived. There are three elements that serve as inputs to information distribution: iv. What are the inputs for information distribution? ANSWER ; There are three elements that serve as inputs to information distribution: * “ Work results: “ Work results, good or bad, serve as inputs to communication because they show quality issues, progress (or lack of progress), and other relevant information. * “ Communications Management Plan: “ This plan serves as the guide on how to communicate on project issues within the performing organization. * “ Project plan: “ The comprehensive project may have information, requirements, or described conditions that are integrated with communications. V. What are the various communication modalities used by project managers? ANSWER ; Here is a summary of all the different parts of communication models: * “ Sender “ is the person or group sending the message to the receiver. * “ Encoder “ is the device or technology that encodes the message to travel over the medium. For example, a telephone encodes the sender’s voice to travel over the medium, the telephone wires. * “ Decoder “ is the inverse of the encoder. If a message is encoded, a decoder translates it back into a usable format. For example, the sender’s message is encoded to travel over the telephone wires, and the receiver’s phone system translates the message back into a usable format. * “ Receiver “ is, of course, the recipient of the message. * “ Medium “ is the path the message takes from the sender to the receiver. This is the modality in which the communication travels, and it typically refers to an electronic model, such as e-mail or telephone. 2. Discuss, in detail, how a project communication plan is created? ANSWER : The project manager and the project team can determine what communications are needed based on stakeholder analysis. There is no advantage in supplying stakeholders with information that is not desired or needed. Time spent delivering and creating unnecessary information is a waste of resources. A Communications Management Plan can organize and document the process, types, and expectations of communications. It provides: * “ Specifics on how the information to be distributed should be organized, the level of expected detail for the types of communication, and the terminology expected within the communications. * “ A system to gather, organize, store, and disseminate appropriate information to the appropriate people. The system includes procedures for correcting and updating incorrect information that may have been distributed. * “ Details on how required information flows through the project to the correct individuals. The communication structure documents where the information will originate, to whom the information will be sent, and in what modality the information is acceptable. * “ Schedules of when the various types of communication should occur. Some communications, such as status meetings, should occur according to a regular schedule; other communications may be prompted by conditions within the project. * “ Methods to retrieve information as needed. * “ Instructions on how the Communications Management Plan might be updated as the project progresses. 3. What is performance reporting? How is the information relating to performance conveyed to various stakeholders? ANSWER ; Customers and other stakeholders will need updates on the project performance throughout the project management. The process of collecting, organizing and disseminating information on how the project resources are being used to complete the project objectives is called Performance Reporting. In other words, the people footing the bill and affected by the outcome of the project need some confirmation that things are going as promised by the project manager. Although cost and schedule are the most common concerns, performance reporting covers more than just these two. Another huge concern is the influence of risks on the project success. The project team and the project manager must continue to monitor and evaluate risks, including pending risks and their impact on the project success. Finally, the level of quality is another major issue with reporting. If the quality of the work is unacceptable, no one will praise the project manager and the project team for completing the project on time and on budget. In fact, the project team will have to redo the work, business may be lost, individuals may be harmed as a result of the poor quality of the project work, or the project might be declared a failure and cancelled as a result of poor quality. Performance reporting involves six things: * “ Status reports: “ How is the project currently progressing? * “ Progress reports:How complete is the project? How much more work remains? * “ Scope:How is the project meeting the project scope? * “ Quality:What are the results of quality testing, analysis, and audit? * “ Risks:What risks have been posed to the project and what has been their effect on it? * “ Forecasting:Will this project end on schedule? Will the project be on budget? How much longer will this project take? And how much more money will this project need to finish? PREPARING PERFORMANCE REPORTING : One of the key inputs to performance reporting is the project plan. It contains the WBS, the project scope and requirements, and other documentation that can be used to measure project performance and progress. Work results are other inputs to performance reporting. Work results can be examined and measured for quality, money required to complete the work results, and the time spent completing the work. The work results can be measured against the estimates and expectations to reveal variances, just like progress reports or completion-of-work results. The Communications Management Plan will detail how values are measured, for example EVM, and at what point variances call for communications to the appropriate stakeholders. The final inputs to performance-reporting are other project records. These may be memos, product description, and other information relevant to the project. For example, a project may have multiple vendors whose contracts require differing levels and types of reporting from the project staff. Alternatively, a customer may request project status updates every quarter, regardless of where the project is in its timeline. This is a communication requirement that would appear in the Communications Management Plan. REVIEWING PROJECT PERFORMANCE : To ascertain the progress and level of success the project team is achieving with the project work, the project manager will host performance review meetings. Performance review meetings focus on the work that has been completed and how the work results are living up to the cost and time estimates. In addition, to protect the project from change and creep, the project manager and the project team will evaluate the project scope. The project manager and the project team will also examine quality and its effect on the project as a whole. Finally, a discussion on pending or past risks and determining any new risks and overall risk likelihood and impact on the project’s success should be led by the project manager. ANALYZING PROJECT VARIANCES : Performance review meetings are not the only tools the project manager uses to assess project performance. Prior to the performance reviews, or spurred by a performance review, the project manager needs to examine the scope, quality, time, and cost variances within the project. The project manager will examine the estimates supplied for the time and cost of activities and then compare them to the time and cost actually experienced. The goals of analyzing project variances are: * “ Preventing future variances * “ Determining the root cause of variances * “ Determining whether the variances are within a predetermined acceptable range, such as minus ten per cent or plus five per cent * “ Determining whether the variances can be expected in future project work * “ Determining whether the variances are anomalies or the estimates were flawed. In addition to examining the common factors of time and cost variances, the project manager must also examine any scope, resource and quality variances. A change in the scope can skew time and cost predictions. A variance in resources can alter the project schedule and even the predicted costs of a project. Quality variances may result in rework, lost time, lost money, and even rejection of the project product.

For high grades use examples and illustrations where appropriate.

Please insert your completed assignment ( in word format) here:

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | N.TUAZON | Date | July 13 2016 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |