Assignment Cover Sheet

| Student Name: | OLORODE, Abimbola Oyelowo |
| --- | --- |
| Student Number: | 6059 |
| Course: | Diploma in construction management |
| Assignment NO: | 1 |

1. Give short answer the following questions: i. What makes construction industry different from other industries? The construction industry is different to other industries in so many ways ranging from: - Heterogeneous Activities: in construction industry there are various organ with different task/activities performed in order to execute a given project ranging from the client/owner, program management consultant, Design Engineering consultant, Supervising consultant, Main Contractor ,Sub contractors to vendors unlike the manufacturing industries where all activities to produce a product is sole undertaken by the company internally. - Automation: activities on a construction site cannot be fully automated. The only level of automation that can be achieve is provision of heavy equipment to perform some certain task which still required people involvement while manufacturing industry can be fully automated - Adverse weather and climate change: natural occurrences (sunlight, rain, wind, temperature, etc.) cannot be controlled on a construction site for instance casting of a concrete slab is not possible during rain or working in a manhole in a high heat index of 54 degrees while these natural occurrences can be controlled in manufacturing industries due to it being performed in an enclosed place which give leverage on controlling the climate conditions. ii. The accident rate in construction industry is four times higher than that in any other Industry. Why? - Diversification of processes: construction industry involves series of activities performed at the same time to complete a given task. For example to make a concrete wall, it will require fabrication of steel, lifting activities(Steel, shuttering),fixing of shuttering, hot works etc. to be performed as start-to-start relationship while manufacturing mostly involves an activity at a time. - Human interference or perception: construction works cannot be fully automated unlike manufacturing industry where most processes can be designed to involve minimal human intervention. The hazard perception of individual involved poses a threat, no matter the level of risk mitigation. - Condition of work: construction works are perform under hazardous conditions like working in enclosed area, on platforms, with chemicals, high pressure etc. these conditions of work gives no margin for error (making mistake could cause fatality) manufacturing industry where machines are use, when mistake can be corrected without fatality. iii. Outline the main duties that mid-level management perform in construction industry. Main duties of the mid-level management are as follows: - Intermediary cross code: the serve as the middlemen between the top management level and the first line management. They communicate policy and objectives of the top management to the first floor managers while communicating the feedback to the top management as well. - Administration of various input: they help in procurement of materials, labor and equipment management. They help in procuring both the long and short lead materials and ensure both manpower and equipment required is in place as the project demands. - Specialized duties: mostly the mid-level management comprises of specialized personnel of different trade which entails them taken up some activities that requires high level of details or professional practices personally.Eg, shut down activities, connection to mains etc. iv. What does the first line manager do? The first line managers such as a construction supervisor: - Motivate and coordinate day to day activities on site - Serves as Intermediary between top management and workers - Serves as Line of instructions between the mid-level management and workers v. Give a broader classification of basic activities of a construction project. 1. Design and planning 2. Executing construction 3. Supervision and inspection 2. "Each construction project is a unique project." Discuss. Also describe the "one off' Characteristics of construction industry. No two project in construction industry can be executed the same way even if the design look alike, numerous factors can be accountable for differences or uniqueness just as discuss below: - Location: where a project is situated is key to the way the project will be executed. A project in a water logged area will require a raft foundation while a project in a non-water logged area could be fine with either strip or pile foundation. Building same type of design one in water logged and the other on non-water logged will take different days, material and effort even to complete the sub structure. - Soil condition: there are basically 3 types of soil, sandy, loamy and clay. Each type of soil has different properties (e.g., load bearing capacity, water retaining capacity, porosity, etc.) which will require different types of construction methodology. The base of a sub structure on a sandy soil will be deeper and thicker to that of a clay soil due to their load bearing capacity. - Topography: terrain on which a construction is to be erected will make a clear cut different in terms of materials to be used, day to be spend and numbers of workers to work. A construction of the same design, one on a sliding terrain will required more course of blocks to be laid, in some case double wall, ground beam and supporting column at the most sliding part of the terrain while a flat terrain will require less material, limited working days and labor for the construction. - Equipment availability: when there is required equipment to carry out a construction project such as crane for lifting, excavator and chain hammer for excavating, cement mixer, roller compactor etc. while the other project will be carried out manually using manpower for all activities for the same type of project. The first project will be completed in less days with less manpower while the other will run for more days with more manpower. - Client taste: human being have several want, so as our taste is also different. Two people of the same race and culture can’t have the same specification of finish for the same type of building. Each specification will reflect on budget, duration and construction method. A marble finish floor budget, duration and construction is different from that of a wooden laminated floor. - Workers involved: how skilled the worker available for each project will reflect difference in the output, aesthetics and duration. Highly skilled worker will require less supervision and will be able to resolve bottle necks in less time compare to semi- skilled worker which will require close supervision and will tell on project completion time. Also describe the "one off' Characteristics of construction industry. The “one off” characteristics of the construction industry is that no two project is the same. This uniqueness is due to location,topography,equipment availability, etc., 3. Discuss the specific characteristics of construction industry which make it different from others. Complexity: it requires inter woven relationship between skilled, semi-skilled and non-skilled labor carrying out dependent activities to attain a single goal. It involves use of numerous resources, equipment and materials at the same time or not in completing a given activity. Uniqueness: these is the one off characteristics of the construction industry ,no matter level of similarity each project is treat independently considering the location, soil condition, workers involved, client taste etc. Mobility of facilities: in construction industry the facilities are the mobile while the products are stable, but in manufacturing industry facilities are stable while the product are mobile. Multiplicity of agencies: construction industry involve heterogeneous relationship between companies, agencies, etc. perform different roles in order to ensure conformance and compliance of the project. Organization: high level of organization is employ in construction projects ranging from designing of project, estimating & bill of quantities, tendering, execution, supervision and inspections. It requires good organization and management to coordinate series of activities and people involves. Management: great skill proficiency is very important due to decision making from the site personnel. The require be vast in there trade so as to demonstrate professionalism in executing the project without cost overrun, delay in completion and desire output safety hazard: working in construction industry present many hazard due to dynamic activities being performed mostly simultaneously such as working at height, critical lifting ,excavating , reinforcement, shuttering, confine space etc. unlike other industry where work is perform most in a linear order.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | OLORODE, Abimbola Oyelowo | Date | 07-03- 2017 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |