Assignment Cover Sheet

| Student Name: | LOW CHOON HIAN |
| --- | --- |
| Student Number: | 3373 |
| Course: | Diploma In Construction Management |
| Assignment NO: | 02 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

- i) The general causes of project cost and time overruns are: - - Scope – scope mean delivery the entire expected at the end of project. If a project scope changed, the entire initial project plan have to reviewed such like budget, quality, schedule will to be developed again. Mean need more time, cost and resources to cause project cost and time overrun. - Complexity – A complexity of project could be cause a project delay and time overrun. Most high cost project tend to have relatively long operation period compare to those small project. Budget for a project need to be complemented for a project to get completion will influence by inflation, change in material price, and change in exchange rates. This result will lead to cost overrun and will take long time to negotiation to cause delay. - Design – Sometimes, we may find that a discrepancy on the drawing or combination of specified features on the drawing are difficult to achieve. It will need extra time to ask for further information and extra cost and time to running and complete the specified features. This will cause project cost and time overruns. ii ) The main resources of project finance are:- - Commercial Banks – Commercial banks are a type of financial institution that provide service like deposits, loan for business, and investment some products. The project can ask for loan from commercial banks for running their project with sufficient funds. - Debenture or Bonds – Debenture or bonds are a type of debt instruments that issue by a company. The company can issue out the debenture or bonds if the company looking for fund or model to run the project. - Supplier Credit – Supplier credit is seller extended the credit to a buy. The project can receive the product or materials in very soon and paying them later with an agreed period of time. iii) Processes are used in controlling phase are: - - Schedule control – monitoring the project properly to prevent the schedule issues become major setbacks. - Cost control – Keeping record of any charges in budget will make the cost clear and accurate. - Quality Control – Quantifying and reporting quality control issues are necessary to support accurate and responsiveness of project. iv) Task undertaken in “Project Close-Up Phase” are: - - Administrative close – This is final completion and closure of a project. The close project is done when all the work has been verified with clear, delivered, and accepted by the customer. - Contract Close-out – A contract is closed upon reaching the end of a contract, or when the contract is termination before works done. - Lesson learnt – Learning gained from the process of performing the project. Lessons learnt normally held during project close up or completion of a project. It also identified and documented at any point during the project life cycle. v) Feasibility study is all materials requirements and cost estimations are determined. Guideline for undertaking such feasibility studies can be obtained from publications of various institutions such as the World Bank Planning Commission. Different feature inherent in the feasibility studies Included market analysis, technical analysis, financial analysis, economic analysis and scheduling analysis. A good feasibility study will show the strengths and deficits before the project is planned or budgeted for. Feasibility study cover five area. Those are: - - Market analysis – A market analysis is a study of the dynamism of market. It is the attractiveness of a special market in a particular industry. Market analysis normally presents information about the market which to operating. - Technical analysis – Technical analysis is the choice has been make in period of time, location and condition of site ground. It helps the organizations convert ideals into working systems when the technical resources meet the capacity. - Financial Analysis – This is for the project to determine is the project can be financial or not. This requires determine investment and project cost estimate, determine capital cost, project profit, break-even point calculate, project cash flow estimation, project financial position, and determine the level of risks. - Economic Analysis – it helps organizations assess the viability, cost, and benefits associated with project before before financial resources are allocated. It also serves as an independent project assessment, and enhances project credibility. - Scheduling analysis - It is more important for a project successful. With this scheduling analysis, we can estimate how long time the system will take to complete, and with our technical skills we can estimate the time to complete the project using various method of estimation. vi) The key activities in project completion are gathering project records, disseminating information to formalize acceptance of the product, service, or project; and performing project closure. You will need to review project documents to make certain they are up-to-date. Perhaps some scope change requests were implemented that changed some of the characteristics of the final product. The project information you are collecting during this phase should reflect the characteristics and specifications of the final product. Once the project outcomes are documented, you’ll request formal acceptance from the stakeholders or customer. They’re interested in knowing if the product or service of the project meets the objectives the project set out to accomplish. If your documentation is up-to-date, you’ll have the project results at hand to share with them. - Project is an individual or collaborative enterprise that is carefully planned and designed to achieve a particular aim. Every project has a beginning, a middle period during which activities move the project toward completion, and an ending (either successful or unsuccessful). A standard project typically has the following four major phases: initiation, planning, implementation, and closure. - Initiation phase – In this phase, the project objective or need is identified; this can be a business problem or opportunity. A suitable response to the need is documented in a business case with recommended solution options. A feasibility study is conducted to investigate whether each option addresses the project objective and a final recommended solution is determined. Once the recommend solution is approved, a project is started to deliver the approved solution and a project manager is hired. The major deliverables and the participating work groups are identified, and the project team begins to take shape. Approval is then sought by the project manager to move onto the detailed planning phase. - Planning phase - the planning phase is where the project solution is further developed in as much detail as possible and the steps necessary to meet the project’s objective. In this step, the team identifies all of the work to be done. The project’s tasks and resource requirements are identified, along with the strategy for producing them. The manager coordinates the preparation of a project budget by providing cost estimates for the labor, equipment, and materials costs. The budget is used to monitor and control cost expenses during project implementation. Once the project team has identified the work, prepared schedule, and estimated the costs, the three fundamental components of the planning process are complete. - Implementation Phase - In implementation phase, the project plan is put into motion and the work of the project is performed. It is important to maintain control and communicate as needed during implementation. Progress is continuously monitored and appropriate adjustments are made and recorded as variances from the original plan. During project implementation, people are carrying out the tasks, and progress information is being reported through regular team meetings. The project manager uses this information to maintain control over the direction of the project by comparing the progress reports with the project plan to measure the performance of the project activities and take corrective action as needed. - Completion Phase – During completion phase, the emphasis is on releasing the final deliverables to the customer, handing over project documentation to the business, terminating supplier contracts, releasing project resources, and communicating the closure of the project to all stakeholders. The last remaining step is to conduct lessons-learned studies to examine what went well and what didn’t. Through this type of analysis, the wisdom of experience is transferred back to the project organization, which will help future project teams.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Low Choon Hian | Date | 13 Jan 2017 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |