Assignment Cover Sheet

| Student Name: | Konstantinos Sentzas |
| --- | --- |
| Student Number: | 2821 |
| Course: | Diploma in Construction Management |
| Assignment NO: | # 6 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

1.i Planning for Equipment in Construction Industry give us direction about planning, selecting and matching the most suitable equipment to specific functions using some effective procedures to complete this feat. The equipment planner may run across a situation where two different equipments can perform the same function but should decide which one to choose and should identified which one is most suitable for the task. Also will have to calculate the production rates of the two equipments in order to select the lowest cost option. 1.ii When scheduling any project it is important to design an operational plan. A plan of activities as part of the whole project plan. Projects plans inform us about the targets which must be satisfied, the procedures and methods required to meet these targets. It is also important to specify the equipments used to carry out the activities and it's very important to specify in the plan how the equipment will be used and the order in which the equipment must be used. 1.iii The Hire-Purchase Options available to a contractor to obtain additional equipment is the purchase, the rent with option to purchase the equipment and the Lease of the equipment. The purchasing of the equipment it's usually more economical if this use is for a long term use. Opposite for a short term use a good choice is the rent of the equipment. A cost analysis always help in making the right decision. 1.iv The project supervisor on a construction site is responsible with preparation of the job site layout which consists of drawings of all items to be used. These items consists space of material storage, warehouses, construction forms, assembly point etc and this area must properly arranged to reduce the time it takes to transport materials from storage area to the project area. All materials and equipments should be stored together and layout can regulate and systematize itself so the whole project becomes fixed and reliably functional. It is useful to build a small model of the layout to check the validity of actual layout and equipments. The model also helps to avoid costly mistakes and to bring out any hidden aspects which were previously ignored during the layout design phase. 1.v Disadvantages of Purchasing equipment as compared to renting : Equipment may become obsolete with time as newer ones arrive on the scene. Personal finance to purchase equipment could be used for other investments and also purchasing specialize equipment may close the door to other profitable opportunities. There is temptation to use the equipment beyond its expected lifetime resulting in lower productivity Renting is usually ideal when the equipment is for short term use only. When the equipment is for short term use renting is usually a good solution. A disadvantage of renting is that the cost of rent can be quite high. 2. The cost of the owning and operating construction equipment affect factors like the conditions of operating equipment, cost of equipment, maintenance and repair conditions, duration of use per year, age of equipment, and the demand for the equipment on the used equipment market. The buyer should consider calculation of cost associated with the following: repairs and maintenance, fuel and lubricant costs and capital investment and depreciation. 3. Business equipment leasing provides flexibility and protection against techno-logical obsolescence and allows a company to better match cash outflow with revenue production through the use of equipment. Is efficient, convenient, and allows for 100% financing. Many small business owners choose to lease equipment instead of financing equipment with a term loan. Equipment leasing companies buy equipment and rent them out to customers. Leasing companies may consist of banks or other groups of companies who decided to come together to undertake such ventures.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Konstantinos Sentzas | Date | 06/11/2016 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |