Assignment Cover Sheet

| Student Name: | Noel Catubig Tuazon |  |
| --- | --- | --- |
| Student Number: | 1762 |  |
| Course: | International Diploma in Project Management level 4 |  |
| Assignment NO: | 06 |  |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

Please insert your completed assignment ( in word format) here: Please insert your completed assignment ( in word format) here: Date ; June 12 2016 ASSESMENT 06 1. Give short answers for the following questions: I. What are the administrative costs of a project? ANSWER ; Day-to-day costs that keep the organization running, but are not directly related to the project, are called administrative costs. These include local phone charges, support personnel, office equipment, leases, heating and lighting, etc. The project manager will want to share some general thoughts about project costs with the selection committee and identify the major expenses of the project. The project budget will be further defined once adequate estimating can be completed, at which time the final project budget can be submitted for approval. The activities involved in the Project Cost Management knowledge area establish estimates for costs and resources of the project. They also monitor those costs to ensure that the project stays within the approved budget. These processes may require the involvement of more than one person, depending on the complexity of the project. For example, the finance officer may not have expertise in the Resource Planning area, in which case a staff member with the skills to complete the Resource Planning process will be brought in by the project manager. II. Describe the inputs of resource planning. ANSWER ; The process of examining the project work and determining what equipment, resources, and people are needed to complete the project is called Resource Planning. It also includes identifying the expected quantity of the required resources in order that the predicted cost might be calculated. These are some familiar inputs to resource planning: “ Historical information “ :Historical information should be used if it is available, as it is proven information rather than speculation. For example, if similar projects have been completed, historical information will indicate what resources were required for those projects. “ Work breakdown structure: “ The WBS is a deliverables - orientated breakdown of the components of the project. It assists the project manager and the project team in identifying the components requiring specific people, equipment and materials. The WBS is the primary input to resource planning. “ Resource pool description: “ Available resources for the project should be identified by the project manager. These include people, materials and equipment. The identified pool of resources may vary as the project passes through progressive elaboration. For example, in the early phases of a marketing campaign, the pool may include designers, computer professionals, copywriters, printing operatives and photographers. As the project moves through its phases to completion, the resource pool may be limited to only those people who have worked on the project in the early phases. “ Organizational policies: “ You must consider the performing organization’s policies on staff acquisition. Additionally, any procurement policies to ascertain, lease or rent equipment must be evaluated. Before planning the resources, the project manager should be aware of these requirements — time invested in identifying resources may be lost if the process conflicts with the organizational policies. “ Scope statement: “ The scope statement defines the project work. It serves as a key input to resource planning. The scope statement should guide the resource planning process by identifying why the project was undertaken and what work is required to complete the project; thus, the required work can help identify the required resources to complete the project. “ Activity duration estimates: “ The duration of the activities should be ascertained in order that the project team and the project manager might consider the costs and benefits of assigning more effort to reduce tasks’ duration where feasible. The time management processes should be able to readily provide the activity duration estimates. III. Name various resources of expert judgment. ANSWER ; The project manager and project team should be ready to identify and plan the project resource needs when they have access to the information about inputs to resource planning. The project manager and project team will apply reason, logic, and experience in evaluating the available resources in relation to the project requirements after examining the project work and the available resources A person or group might offer expert judgment on the project resource needs. To evaluate and analyze the resources that the project needs, the person or group offering the expert judgment should have the necessary experience, training or expertise. Expert judgment can come from several sources: - Trade and professional associations - Industry groups - Internal subject matter experts, such as resources from other departments - External subject matter experts, such as consultants. IV. What are the inputs of cost estimating? ANSWER ; Cost estimating relies on several project components from the Initiation and Planning process groups. This process also relies on historical information and policies from the performing organization. “ Using the Work Breakdown Structure “ Of course, the WBS is included—it is an input to five major planning processes: cost estimating, resource plans, risk management planning, cost budgeting, and activity definition. “ Relying on the Resource Requirements “ The only output of resource planning serves as a key input to cost estimating. The project will require some resources—the availability of materials, the skills of the labour, or the function of equipment must all be accounted for. “ Calculating Resource Rates “ The cost of each resource must be known by the estimator. The cost should be in some unit of time or measure—such as cost per hour, cost per metric ton, or cost per use. The rates themselves may also have to be estimated if the rates of the resources are not known. Of course, skewed rates on the estimates will result in a skewed estimate for the project. There are four categories of cost: a) Fixed costs remain constant throughout the project (the cost of a consultant brought onto the project, the cost of a piece of rented equipment for the project, etc). b) Variable costs vary depending on the conditions applied in the project (number of meeting participants, supply and demand of materials, etc). c) Direct costs are attributed directly to the project work and cannot be shared among projects (hotels, long-distance phone charges, airfares, etc). d) Indirect costs are representative of more than one project (access to a training room, utilities for the performing organization, project management software license, etc). V. Describe the inputs of the cost control process. ANSWER ; The project manager must rely on several documents and processes to implement cost control. These are as follows: “ Cost baseline “ is the expected cost that the project will incur. This is a time-phased budget which reflects the amount that will be spent throughout the project. Remember that the cost baseline is a tool used to measure project performance. “ Change requests:” An analysis of the associated costs incurred to complete the proposed change is required when changes to the project scope are requested, in some instances; a change request may reduce the project cost such as removing a portion of the project deliverable. “ Performance reports focus” on project cost performance, planned performance versus actual performance and project scope. The reports may vary according to stakeholder needs. 2. Project costs can be broken down roughly into three areas; ANSWER ; c) Human resource costs, labour costs and material costs. 3. What is ‘learning curve’? And how does it affect the total cost of a project? ANSWER ; This is a simple approach; the cost per unit decreases as the workers complete more units; this is because workers learn as they complete the required work. The more an individual completes an activity, the easier it is to complete. The estimate is considered parametric, as the formula is based on repetitive activities, such as painting hotel rooms, wiring telephone jacks, or other activities that are completed repetitively within a project. As the experience increases, the cost per unit decreases, since the time needed to complete the work is shortened..

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | N.TUAZON | Date | June 12 2016 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |