Assignment Cover Sheet

| Student Name: | Fadzi Chipunza |
| --- | --- |
| Student Number: | 3131 |
| Course: | The Development and Organisation of Construction Projects |
| Assignment NO: | 2 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

Answer to Q1: - The following are the general causes of project cost and time overruns. - design errors - scope change - faulty contractual management system - complexity of project - The main resources of project finance are; - Commercial and Public Banks - Bonds - Suppliers Credit - The processes used in controlling phase are; - scope change control - Resources control - Schedule control - Cost control - Quality Control - Risk response - Performance reporting - Contract administration - The following the tasks undertaken in "project close-up phase - Administrative close - Contract Close-out - Lessons learnt - The Feasibility studies are preliminary studies undertaken in the very early stage of a project and covers the following areas; - Project background and description - Market and plant capacity - Materials and input - Location and sites - Project engineering and investment cost - Plant organization and overhead cost - Manpower - Implementation schedule - Financial and economic evaluation - The following items are included in in Project Completion Report; - scope of work and the schedules used to complete the works - important events that transpired - the contract executed - the contact details of material and equipment suppliers - the maintenance manual - costs of the projects - problems during construction - any lessons learned and minor defects detected at the time of handing over Answer to Q2: A project is a building of infrastructures such as sports facilities, bridges, airports, factories, highway and residential buildings. The processes that are undertaken during a project are; - The initial Phase - Planning and design phase - Execution phase - Control phase - Completion phase END OF ANSWERS.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature |  | Date |  |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |