Assignment Cover Sheet

| Student Name: | Amr Abbass |
| --- | --- |
| Student Number: | 3917 |
| Course: | Diploma in Construction Management |
| Assignment NO: | Development and Organisation of Construction Projects |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

What are the general causes of project cost and time overruns? The bad design , delayed Procurement, poor planning , and bad management, continuous scope Change lead to over run ii. What are the main resources of project finance? - Some projects are Positive cash & depend on advance payments from client & consecutive payments - The Banks Government & commercial - The Bonds - Purchase with credit from suppliers iii. Which processes are used in controlling phase? - The overall scope change control - Resources control - Schedule control - Cost control - Quality Control - Risk response - Performance reporting - Contract administration iv. What are the tasks undertaken in "project close-up phase”? - Assignment of Maintenance contractor - Unwanted material removal - Training of the utilizers of Project - Signing check list that all project required deliverables achieved v. What is Feasibility Study? And which areas does it cover? - Market demand - Cost and revenue - Required resources - Required assets - Schedule - Deliverables - Financial evaluation - Required Manpower - Required land vi. What items are included in "Project Completion Report”? - What was achieved - The lessons learnt - The drawings & specification of the project - Maintenance plane - Required spare parts - Project profit & loss report - The technical information Gained & The resources utilized - Actual execution schedule 2. What is a project? Describe different processes undertaken throughout the development of a construction project. A project can be defined as a temporary endeavor undertaken to create a unique product or service Project management processes fall into five groups: - Initiating : that is the go ahead for the project with main deliverables & methods of execution identified - Planning : This include determine the work breakdown structure and the execution steps & required resources - Executing : That is include the Engineering , Procurement & execution of construction - Monitoring and Controlling : That is include the control & monitor of resources , time , schedule & cost - Closing : That is included handing over the project & reporting Project management knowledge draws on ten areas: - Integration - Scope - Time - Cost - Quality - Procurement - Human resources - Communications - Risk management - Stakeholder managemen

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Amr Abbass | Date | 2nd feb 2017 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |