Assignment Cover Sheet

| Student Name: | LOW CHOON HIAN |
| --- | --- |
| Student Number: | 3373 |
| Course: | Diploma In Construction Management |
| Assignment NO: | 03 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

- i) Estimating is a process of finding an estimate, or approximately, which is a value, number or quantity that is usable for some purpose even if input data may be incomplete, uncertain or unstable. Estimate necessary is because it can provide necessary funds, to do the comparison that offers given by tenders and choose the best contractor at the lowest price, enable consultant earn a reasonable profit, enable him to organise all necessary resources to complete the project consultant, enable the person to calculate the appropriate fees to charge the client, and assist the client in selecting contractors. ii) Bill of quantities is an itemized list of materials, parts, and labor (their cost) required to construct, maintain or repair the work for which he or she bidding project with details of terms and conditions. iii) Approximate estimates are required for studies of various aspects of work of project and for administration approval. It can decide in case of commercial projects, whether the total amount earn justifies the amount invested or not. The approximate estimates is prepared from the practical knowledge and cost of similar works. The estimation is follow by a report duly explaining necessity and utility of the project and with a site or layout plan. A percentage of 5 to 10% is allowed for contingencies. They prepared the approximate estimates with 2 main steps. Firstly, they finding total units for constructing the structure based on the physical dimentions such as area, volume, length or height. Then, multiply the figure found in 1st step by the cost of structure per unit. iv) A project budget is the total sum of money allocated for the particular propose of a project for a specific period of time. Project budget prepared with 3 basic step. There are: - Estimated anticipated costs: to ensure that the anticipated costs are estimated and expressed in a monetary amount that is reasonable and tied to project objectives and work plan. - Justify the budget outline: is a process of approving a project cost estimation through providing the required information to the financial authorities for confirming the necessity and reasonableness of each of the outlined expense. - Ensure cost-effectiveness: To examine the proposed cost estimated and identified the planned outcomes. Then determine whether the budget ensures the highest effectiveness of the project in term of the expenses to be incurred for project goals and objectives. v) Term of administrative approval denotes the formal acceptance by the administrative department concerned of the proposal for incurring expenditure in the Public Works Department on a work initiated by, or connected with the requirements of such administrative department. It is, in effect an order to the Public Works Department to execute certain specified works at a stated sum to meet the administrative needs of the department requiring the work. Technical sanction is accorded after preparing detailed estimated based on ground requirement of project. Survey and detailed engineering are conducted to assess the requirement and detailed estimate or detailed project report is submitted to higher technical authorities for technical sanction. - a) To estimate materials rate, firstly to confirm the material quality for each each item follow the exact specification given. Suppliers usually will provide price quotations for the material. The suppliers will also include transportation charge, loading and unloading of the materials, handling charges, wastage for cover breakage or losses about 2% - 10%, and storing, watch and ward. b) Labour rate is the most unpredictable plan due to few factors. Factors such as expertise of the worker and weather effects are difficult to control. The labour rate is depends the skill and size of labour. The size of labour is control the output of the labour and quantity of the item. We also can categorize as skilled, semi-skilled and unskilled worker from a time to a period of time due to labour output uncertain. c) The equipment rate estimate using quantity of item and output of the equipment. It’s to base on the equipment how many hours can put to work or the required unit output expected of each item. We can consider equipment rate based on cost of capital, depreciation, cost of fuel and lubricants, repair and service, salaries of operators and helpers, allowance for potential idle time, insurance and any other related expenses. - Estimating is a process of analyzing, calculating, determining a value or judgement on a basic of guess work, visual observation or available information. The result is taken to be approximately. The estimating procedure divided to 6 parts, that are: - - Item and units – The estimator creates a list of activities that need to be performed with the aid to the drawings and specifications. The list can subsequently be used for the bill of quantities and for tendering and making payment to contractors. Activities can be undertaken include lineout and excavation. The units of measurement are based on the length, width, height, area or volume of different components of structure. - Taking off the dimensions – The items listed above will require a suitable dimension being taken off materials and the drawings done in appropriate units for each item, and allowances made for portions of the items which are not required to be removed before construction start. The two procedures described above lineout and excavation should result in a list consisting of items, their quantities and matching units. All items are price per unit, taking into consideration all resource input cost associated with each item. - Materials rate – The material quality and specification given for the item should know by the estimator. Normally the supplier will provide the quotation price for the materials requested. Additional cost such like material transportation charge, loading and unloading charge, site handling charge, storing, watch and ward charge, and wastage charge in between 2% - 10% will also include in the quotation price. - Labour rate – Labour rate is the most unpredictable plan due to several factors. Such like expertise of the worker and weather effects are difficult to control. The labour rate is depend on the skill and size of worker. The labour size will effect by the quantity of item and output of labour. Since labour output are uncertain, the best way is to categorize out skilled, semi-skilled and unskilled worker from time to time. - Equipment rate – Equipment rate can be calculated using the quantity of item and the output of the equipment. It is performed based on the total hours of the equipment can work or the required output expected of each item. The equipment rate can be considered to add to the rate are: - - cost of capital investment - depreciation - cost of fuel and lubricants - repairs and maintenance - salaries of operator and helpers - allowance for potential idle time - insurance - any other related expenses - Project approvals – Approval is a formalized process ensuring that the appropriate level testing and review have been completed. There have two types of approval have to be secured for construction projects, there are administrative approvals and technical sanction. Administrative approvals must acquire first. The approval is given by a competent authority at the user department. For an example, the police department want to construct a living quarter, it may contact Public Works Department to carry out the feasibility studies, provide layout drawings and specification to enable initial cost estimates. The head of department will decide whether go ahead or on hold. The process known as administrative approval. Technical sanction is accorded after preparing detailed estimated based on ground requirement of project. Survey and detailed engineering are conducted to assess the requirement and detailed estimate or detailed report is submitted to higher technical authorities for technical sanction. For an example, when the user department gives his approval for the initial drawing and cost estimation, the Public Works Department will prepare and provide detailed design, drawing and cost estimation. The report must approve by a qualified person at the Public Works Department before it out.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Low Choon Hian | Date | 19 Feb 2017 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |