Assignment Cover Sheet

| Student Name: | StephenTaylor |
| --- | --- |
| Student Number: | 3695 |
| Course: | Development and Organisation of Construction Projects |
| Assignment NO: | 429336093A |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

- Give short answers to the following questions: (18) - What are the general causes of project cost and time overruns? Design Errors, Scope changes, Inappropriate and inadequate procurement of materials and labour, The complexity of the project, inflation, material price increases etc. Post execution phase or closure not being properly done. - What are the main resources of project finance? Commercial banks Public banks Debenture or bonds Suppliers credit. - Which processes are used in controlling phase? Overall scope Change control Resources control Schedule control Cost control Quality control Risk response Performance reporting Contract administration - What are the tasks undertaken in "project close-up phase”? Administrative close Contract close Lessons learnt Maintenance contracts Maintenance of operating instructions and construction drawings Removal of unwanted or unused materials from site Site clean The project completion certificate and hand over. - What is Feasibility Study? And which areas does it cover? A Feasibility study is an assessment of the practicality of the proposed project, To establish strengths and weaknesses, threats to environment, cost required and value to be attained, and should cover; Project background Market and plant capacity Materials and input Location and sites Project engineering and investment cost Manpower Implementation schedule Financial and economic evaluation Prepare a summary sheet for every component Make a top sheet covering all components ,providing separate sheets for foreign exchange, local cost and total cost. vi. What items are included in "Project Completion Report”? Details of the scope of work and the schedule used to complete the works. Important events that transpired. The contract executed. The contact details of material and equipment suppliers. The maintenance manual. Costs of the project. Problems during construction. Any lessons learned. Minor defects at the time of handing over. - What is a project? Describe different processes undertaken throughout the development of a construction project. 12. A project is an individual or collaborative enterprise that is carefully planned to achieve a aim. The main processes of the development of a construction project are; Organisation, Planning and design, Execution and control, Close-up phase.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Stephen Taylor | Date | 06/01/17 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |