Assignment Cover Sheet

| Student Name: | Obadah Safarini |
| --- | --- |
| Student Number: | 6130 |
| Course: | Construction Management |
| Assignment NO: | 3 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

| Q1. Give short answers to the following questions: (10) i. What is meant by estimating and why are estimates necessary? The preliminary determination of the quantities of resources required is known as the construction estimate. It’s necessary because it’s tied with the money that give an idea on the cost required for project execution, budget determine and overall project cost; and weather the project will achieve the goals constructed for or not. ii. What is bill of quantities? The bill of quantity is a document which shows the items, the quantity of items and the unit…. of measurement for the various project work. iii. Explain the term approximate estimates and how they are prepared? Approximation Estimate is also known as feasibility estimate. This kind of estimate is being done in the early stages of the project for cost Approximation only, hence it’s Not useful during construction. It only helps to determine the overall expected cost, In the early stages of the project to determine if the cost is reasonable or not and to help find other alternatives iv. What is meant by project budget? How it is prepared? The budget is the financial plan for the project which serves as the yardstick for comparison with the actual cost during the course of executing the project. it is designed in the form of construction program which details all sequential steps for performing activities. It is imperative to first of all secure the resources needed in advance before starting an activity v. Explain the term administrative approval and technical sanction. The administrative approval is the process in which the approval is given by a competent authority at the user department or owner. The authorized department will give his feasibility study, drawings and technical info and spec to the concern department to prepare a cost estimate and acquire the final approval from the owner. The technical sanction is the process in which the user department (owner) gives his approval for the initial drawings and cost estimates, then the concern Department goes ahead to provide detailed design, drawing and cost estimates. Detailed reports must be approved by a competent person(s) at the same department. Q2. How are the estimates made for the following? (10) - Material rate The material quality for each item should be known by the estimator based on the exact specifications given. Suppliers usually provide price quotations for the materials. The material rate should also include the following costs in addition to the supplier’s quoted price: Transport of the material Loading and unloading Handling on site - Labor rate the best solution requires keeping records of skilled, unskilled and semiskilled worker time for a period of time. This comprehensive record can help to determine the labour components for each item. Calculation can subsequently be made for the cost of labour per head for each day. This includes: a) b) c) d) e) f) g) h) i) j) v) etc. Pg 5 - Equipment rate The equipment’s rate can be calculated using the quantity of item and the output of the equipment. It is performed based on the total hours the equipment can be put to work… etc Q3. Discuss Estimating Procedure in details The procedure for estimating starts with estimator creating a list of activities that need be performed as per drawing and specs. Undertaken the line out and excavation activities. The units of measurement are determined based on length width height...​Etc. Then these items in the list require dimension being taken off material s and the drawings done in appropriate unit for each item. Hence we have then : items, their quantities and units. Then each of the items listed, it has a cost of: material, labour cost and equipment which should be calculated separately. In material cost we should consider the market price, transportation, storage, loading unloading, wastage and site handling. For the labour cost it is usually difficult and unpredictable, so it's preferred to take this cost from previous comprehensive record as much as possible. Our calculate in the all wages, overtime, insurance..... Etc. After that, the cost of equipment should be added. It can be calculated using the quantity of item and the output of the equipment. It is performed based on the total hours the equipment can be put to work. And we should consider several factors : capital cost, depreciation, cost of fuel.. Etc. In case any items in the list can't be determined by above method of material, labour and equipment, the we will qout for lump sums using past experience. Finally we add the cost of a) expenditure on survey...., b) land acquisition..... Etc ( page 6 of 10) The above should give the total cost of the project, which needs to be administrative and technically approved. |  |
| --- | --- |

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Obadah Safarini | Date | 15/3/2017 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |