Assignment Cover Sheet

| Student Name: | Foong Poh Leong |
| --- | --- |
| Student Number: | 24059 |
| Course: | Advanced Diploma in Construction Management Level 5 |
| Assignment NO: | ASSESSMENT #11 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

Please insert your completed assignment ( in word format) here: 1. Answer the following Questions: (20) i. What are the economic objectives of quality control how are they achieved? Every construction project seeks to build a structure at the least cost and of a high quality. A high quality structure can be achieved at lower cost if the following costs are minimized or reduced: i. Failure cost due to quality issues with materials or products which may result in rework, scrapping, low productivity on the field or even spoilage of items. ii. Appraisal cost inherent in conducting quality control assurance using testing, inspection and other means of product evaluation. iii. Prevention costs associated with avoiding mistakes during construction. These costs are linked to personnel training, quality control engineering and maintenance of equipment. Some economic reasons for undertaking quality control include: i. Cost savings by minimizing rejects or rework ii. Cost savings by keeping within boundary of design specifications and not extending beyond iii. Savings obtained by making quality product at no extra cost to parties involved in the project Savings will happen when the contractor engages the services of well-trained supervisors, when he maintains a high standard of specifications and also when the contractor understands that good quality control will improve on the profitability of the project. ii. What are the features of field quality control? Field quality control requires the use of equipment, employees’ expertise and other facilities, depending on the quality measure stipulated in the contract. It is the responsibility of the quality manager to evaluate equipment requirements and deployment during quality control checks. The number of personnel required to perform quality control inspection and testing will depend on the workload and scheduling of activities on the field. It is most appropriate to perform quality control measurements after the peak periods of activities when more workers become available. To ensure quality control measures are effective, it is important to perform priority ratings for each activity to differentiate between the most and least vital activities. Priority is given to activities having the highest rating first when carrying out quality control procedures. Effective field quality control usually provides the following features :- - The desire to provide an excellent service - Discovering the most effective way of performing tasks - Making use of experience to get things done - Being proud of effort one makes to get tasks accomplished - Providing business opportunity for the contractor - The owner getting joy and satisfaction from having value for money iii. How can contractor quality control be implemented effectively? To ensure that the contractor quality control to be implemented effectively, the following factors should be considered :- i. Quality control can only be successful when the contractor has the mind to integrate it into the product. ii. If the personnel working in the field are of a high calibre, the work becomes high quality, especially when the personnel are very experienced and highly educated. iii. The owner should clearly specify that he requires the services of a high calibre of quality control personnel so that the contractor will make the effort to recruit supervisors with the right kind of skill. iv. There should be separation of quality control and production function and having quality the control team report directly to the site manager instead of the contractor to ensure integrity of standards. The contractor is expected to keep accurate records of all quality checks and inspection as well as details of problems and solutions. Daily progress reports are presented to the owner on all aspects of the project. The owner’s quality control team may carry out spot checks to verify whether activities are being executed according to agreed plans and specifications. The owner may inspect work whenever he chooses to ensure conformity to the original contract specifications. iv. Why are specifications important? In the construction industry, specifications are important as illustrated below:- - It provides clear instructions on the intent, performance and construction of the project. - It can reference the quality and standards which should be applied. - Materials and manufacturers’ products can be clearly defined. - The requirements for installation, testing and handover can be identified. - Classification in the specification can be used to support handover and running of the asset. - The drawing or model does not need to be overloaded with detailed information, which can sometimes be difficult to identify. - It can be used to support the costing of a project: not only the materials and products but also the performance and workmanship. - The specification forms part of the contractual documents, along with the drawings, and therefore can help minimize project risk and provide support should there be any legal disputes. - It supports the interpretation of the client brief and gives the client assurance that the asset which they commissioned is being delivered. - It is not only essential for the construction phase but also used as part of the soft landing process, subsequent asset management and the lifecycle plan. - By being clear and concise and containing all the information, it saves the project team, the client and the contractor time and money by providing answers to many of the on-site construction questions. - There is the option for the design team to build a suite of office masters, which would improve efficiency, provide quality assurance and project consistency. - Office masters can save the team time and money by being developed over a period of time and then being adapted to suit the project specifics, therefore drawing on specialist knowledge when needed. - The specification should be used by all the project team throughout the construction phase; it should be a living document and not stop being used at the design phase. - The specification and any variations or value engineering can also be used for the project audit trail and should form part of the handover documents. It will then form the basis for the running of the asset by the asset management team. v. What are incentives and penalties in specifications? Restrictions are normally imposed on the contractors to prevent them from rushing to complete the project ahead of schedule. This safeguard the project in terms of quality control objectives as specified in the contract. Penalties in the form of fines are sanctioned against the contractor if he fails to follow the specified procedures. Incentives are provided for compliance with laid down procedures. Both penalties and incentives are included in contracts, as part of specifications. It may be appropriate to avoid including penalties in the specifications because they tend to strain the relationship between the owner and the contractor. Incentives will motivate the workforce and crate a powerful and positive atmosphere at the work site. On the contrary, penalties may have negative connotations and have a negative domino effect on the whole project. 2. How can you achieve quality control in the field? (5) Quality control can be achieved in the field by the following:- i. Developing the necessary technical and practical expertise that will be required to specify quality requirements for each activity and facility. ii. Creating clear and accurate designs, drawings, specification and models which will translate into quality products on the field. iii. Having the contractor’s field management personnel take part in the design process and quality control specifications. iv. Spearheading procurement of only quality materials. v. Ensuring measures are in place to protect equipment and materials during all phases of construction. vi. Researching effective methods of construction using suitable equipment and tools. vii. Developing and using the latest quality control technology and know-how to function effectively. viii. Making contractor understand the need for quality control and making sure his staff are trained to ensure the highest quality on the field. ix. Providing assistance to establishing quality control on the job site. x. Frequent visits to the site to ensure quality control programme s are being executed and also collaborating with field staff to solve quality control problems. xi. Making available engineer with enough experience to deal with quality control issues. xii. Ensuring that the contractor explains to subcontractors all of their responsibility and the objectives of the project. xiii. Keeping effective records of issues and providing feedback to design engineers to help future projects avoid such issues. xiv. Getting design personnel involved in providing solutions to problems arising in the field of construction. 3. What are the advantages and disadvantages of contractor quality control'? (5) The following are the advantages and disadvantages of contractor quality control : Advantages i. When testing and inspection are integral part of the project, then the cost can be well managed by the contractor. ii. The contractor is in a stronger position to anticipate problems and take the necessary steps to adjust the work to solve the problem. iii. The contractor is better placed to build quality into the product than the owner’s quality control supervisor. iv. Testing by the contractor can help him improve on his performance or efficiency at a relatively lower cost. v. Integrating statistical specification into the contractor’s daily activity and displaying this information for other workers to view on daily basis will yield better overall quality. vi. Disputes between the contractor, suppliers and quality control department may be avoided if all quality issues are made the sole responsibility of the main contractor. vii. There will be more time available to the owner’s quality control team to focus on solving more general problems on the site. Disadvantages i. The contractor may not have enough capacity to perform satisfactory quality control programs. ii. Contractor quality control is only suitable when the end pint specifications are available. However, not all projects have end pint specifications due to incomplete project plans. iii. Well-trained quality control experts will be required to assist the contractor to meet quality control targets. But unfortunately, there are very few personnel with this kind of skill.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Foong Poh Leong | Date | 8 October 2018 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |