jh

Assignment Cover Sheet

| Student Name: | Daniel Mosuley |
| --- | --- |
| Student Number: | 23417 |
| Course: | Construction Management |
| Assignment NO: | 3 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

1. i. Estimating is calculating value quantity and cost and are necessary so correct funds are invested from the beginning of the project ii. The bill of quantities are documents which shows items and quantity of items iii. Approximate estimates are performed early stages of the project and are not useful during the execution of the project and prepared by finding total unites for constructing the structure and physical dimensions and area. And then multiplied the figure obtained by the cost of the structure per unit iv. Project budget is the financial disposal costs that are needed to finance the project. Project budgets are prepared by estimating labor costs material costs advanced costs. V. Administrative approval is authority that is used to carry out feasible studies provide drawings layouts and initial costs on specific projects. Technical sanction is when the user department owner gives his approval for the initial project drawings cost and estimates before the administrative approval. 2. a. Material rates are estimated by transport loading and unloading and the handling on the site b. Labour rates are the most unpredictable part of the estimation due to certain factors. There are estimates due to certain levels of skill and also costs change due to governed minimum wages paid holidays travel expenditure overtime pay sickness benefits insurance other statutory pay c. Equipment rate costs are calculated by the quantity of the item and the output of the equipment based on the total hours equipment can be used to work each item is estimated with the cost of investment the depreciation costs of fuels lubricants repairs maintenance costs salaries for the correct operators insurance for the equipment and all other related expenses, 3. The construction estimating procedure is used to ensure all cost estimates are prepared for forecasting the cost of the project. Estimating requires multiple processes to put a budget together some of these process are determined by the quantities of the resources such as the labour equipment time scale and construction materials. These are important to the estimates so that the necessary funds are provided and costs are compared between tenders and contractors for the project owner and reasonable profits are earned. All resources can be organized in advance by the owner.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Daniel Mosuley | Date | 27/11/2018 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |