Assignment Cover Sheet

| Student Name: | Raymond Boyd |
| --- | --- |
| Student Number: | 2706 |
| Course: | Diploma in Construction Management |
| Assignment NO: | 7 |

Marking Criteria:

We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.

For high grades use examples and illustrations where appropriate.

1. Answer the following questions: i) Define ‘materials management’ and its scope. When a business can manage materials efficiently, it becomes profitable. Thus, material management is a key ingredient to healthy and competitive edge in business endeavours. Material management is an approach for planning, organizing, and controlling all those activities principally concerned with the flow of materials into an organisation. The scope is vast. Its sub functions include Materials planning and control, Purchasing, Stores and Inventory Management besides others. Basically, under its scope are: - emphasis on the acquisition aspect - inventory control and stores management - material logistics, movement control and handling aspect - purchasing, supply, transportation, materials handling etc. - supply management or logistics management - all the interrelated activities concerned with materials The scope of Materials Management varies greatly from company to company and may include material planning and control, production planning, Purchasing, inventory control, in-plant materials movement, and waste management. It is a business function for planning, purchasing, moving, storing material in an optimum way which help organisations to minimise the various costs like inventory, purchasing, material handling and distribution costs. The fundamental objectives of the Materials Management function, often called the famous 5 Rs of Materials Management, are acquisition of materials and services: - of the right quality - in the right quantity - at the right time - from the right source - at the right price From the management point of view, the key objectives of Materials Management are: • To buy at the lowest price, consistent with desired quality and service • To maintain a high inventory turnover, by reducing excess storage, carrying costs and inventory losses occurring due to deteriorations, and pilferage • To maintain continuity of supply, preventing interruption of the flow of materials and services to users • To maintain the specified material quality level and a consistency of quality which permits efficient and effective operation • To develop reliable alternate sources of supply to promote a competitive atmosphere in performance and pricing • To minimize the overall cost of acquisition by improving the efficiency of operations and procedures • To hire, develop, motivate and train personnel and to provide a reservoir of talent • To develop and maintain good supplier relationships to create a supplier attitude and desire furnish the organisation with new ideas, products, and better prices and service • To achieve a high degree of cooperation and coordination with user departments • To maintain good records and controls that provide an audit trail and ensure efficiency and honesty • To participate in Make or Buy decisions Materials Management thus can be defined as that function of business that is responsible for the coordination of planning, sourcing, purchasing, moving, storing and controlling materials in an optimum manner to provide service to the customer, at a pre-decided level at a minimum cost. ii) Describe the various functions and objectives of materials management. Primary objectives Which can be classified as: - Efficient materials planning - Buying or Purchasing - Procuring and receiving - Storing and inventory control - Supply and distribution of materials - Quality assurance Secondary objectives there can be several secondary objectives of materials management. Some of them are as follows: - Efficient production scheduling - To take make or buy decisions - Prepare specifications and standardisation of materials - To assist in product design and development - Forecasting demand and quantity of materials requirements - Quality control of materials purchased - Material handling - Use of value analysis and value engineering - Developing skills of workers in materials management - Smooth flow of materials in and out of the organization Secondary objectives help to achieve the primary objectives. iii) Why should an organization rate its vendor? Due to poor vendor performance, there may be uncertainties with regards to scheduled deliveries and the quantity as well as the quality of items to expect from them. Any interruption in production of the buyer due to delays or low qualities of parts would cause production cost to increase because of resorting to emergency supplies from somewhere else. To avoid disruptions in the production process, the purchasing organisation needs to develop a comprehensive vendor performance assessment procedure to serve as a guide to procuring reliable services. Frequent reviews of vendor performance improve the performance of the material management and production departments. Vendor rating procedures have been developed to assess vendors based on some well-defined factors. The factors chosen depends on the parts, the production schedule, and the production process among others. Factors may include the following: - Ability to follow delivery schedules, quantity schedules and specifications - Flexible and cooperative - Attitude when providing service - Providing competitive prices and future capability of supplier - Technical ability - Availability of testing facility and reliability of test certificates - Competitive delivery cost and overall efficiency and scope of delivery 2. Discuss the possible advantages of an ‘integrated materials management approach’. An integrated materials management approach will result in the following advantages: a. Better accountability for materials and material concerned costs. b. Better co-ordination within the materials functions and other functional areas of business. c. Better performance and effectiveness. d. Adaptability to automated and computerised systems. The important areas to improve materials planning and control are: 1. Value analysis and purchase price analysis. 2. Materials planning and control (Inventory Control). 3. Stores control. 4. Waste management. 5. Materials handling. Various elements of integrated materials management are as follows: Materials planning - Forecasting materials and parts requirements - Preparation of material budgets - Forecasting material inventory levels - Scheduling orders and monitoring performance Inventory Control - Selective control of materials - Determining economic order quantity - Fixing level of safety stock or reorder level - Lead time analysis Purchasing - Selection of source and supplier evaluation - Finalisation of terms and conditions of supply - Planning orders and follow ups Stores Management - Receipts, issues and storage of materials - Preservation of stores - Efficient handling and disposal - Maintenance of stores records If all the various functions functions are operated independently, it results in conflict of interest. For instance, if purchasing department orders lots of materials because of attractive discount rates on offer without considering how effectively these items would be stored, it creates problems for the storage and inventory departments. Therefore, it is important to balance conflicting objectives to achieve the optimum results by considering the need of the whole organisation and not each individual unit in isolation. The integrated approach of material management requires the material manager to be responsible for all interrelated aspects of the organisation by exercising control and coordinating activities of individual departments. By integrating the various functions under a central materials manager, the integrated approach makes it possible to transmit large chunks of data efficiently and more rapidly while also uniquely identifying activities for each department. 3. Discuss the role of materials management in construction A construction project depends upon having the right people with right skills and equipment that can deliver the project on time and on budget. Having the right materials in the right place at the right time is equally important, and having the cash flow and capital to procure the labour and materials is also important. The materials on a project can represent anything from 30% to 70% of the cost of the work, yet materials management has not received a lot of attention from researchers. Materials, labour and fuel are the vital components needed for the construction of structures. It is important to ensure continuous flow of materials at an optimum rate so that the project and labour do not come to a halt. Even though there is the need to have guaranteed levels of these three main resources available, the supply of these resources is rather done in phases during the lifespan of the project. Some money meant for securing materials later in the course of the project would have to be locked up for a long while before being released. This present the temptation to use it for other venture but it needs to be resisted. Materials such as bricks, steel items of various sorts, paints, plumbing, electrical cables and glass account for a high percentage of cost. It is common to award the construction contract to a contractor who is also expected to do the material management at the site. But recent trends show a move to entrust material management to large companies who are engaged in many construction projects to supply each project with necessary materials form centralised stores. Construction material management is the art and science of arranging the procurement and purchase of construction materials in an organised manner such that the right quality and quantity is obtained and delivered at the right time. When undertaking construction projects, the fundamental requirement for producing a structure is the availability of materials. There should always be adequate supply of materials at the optimum rate throughout all phases of the project. This means that sources of supply must be very reliable to ensure continuous flow and prevent stoppage which tends to delay the project as well as inflate the cost of production due to idle labour and equipment. Construction materials components vary from one work to another. The cost of some vital components can be estimated from experience. The total material costs for normal buildings usually consist of bricks making up 14-16 of the cost, while cement and steel cost about 40-50%. Building roads would require aggregate cost taking up 50% of the total cost whereas building a concrete bridge would mean costs of steel and cement would amount to 50-65%. Steel used for constructing steel bridges make up 75% of costs. Pipes and fittings account for 80% of costs when constructing a water supply system. Good planning of the cost component of materials will ensure availability of the material during successive phases of the project by making adequate capital available to cover the entire project lifespan.

Student Statement:

By submitting this assignment, I confirm that this is my own work.

| Student Signature | Raymond Boyd | Date | 20/07/2017 |
| --- | --- | --- | --- |

For Tutor / Assessor Use Only

| Total Marks |  |
| --- | --- |
| Marks Obtained |  |
| Percentage / Grade |  |